Time: 22.5 Hours

Accomplishments:

* This week I planned to complete the work necessary for my missed software check. I have successfully passed
  + The ROM Test
  + The RAM Test
  + The DUART Loopback Test
* This process has also resulted in the completion of the hardware portion of my uComputer build.

Planned work:

* This next week I plan to complete the initial portion of my monitor program. More specifically, I would like to be able to read from RAM and ROM, and write to RAM before next wedesday.
* I may attempt S-Record installation as well

Project % complete:

Hardware: 95%

Software : 35%